

**Cyprus International University**

Faculty of engineering

Department of Software Engineering

2021-2022 Spring semester

**Masked Face Recognition System (MFR)**

**Corrective Action List**

**Project Supervisor**

Assist. Prof. Dr. Parvaneh ESMAİLİ

**Authors**

Ahmad Jawabreh & Zaid Mohtaseb

V1

Table of Contents

[1.0 Statement of Purpose 2](#_Toc133082476)

[2.0 Corrective Actions List 3](#_Toc133082477)

1.0 Statement of Purpose

The purpose of this document is to provide a list of the corrective actions that are needed to ensure defective products or processes comply with quality standards. This document includes (a) a description of the issue that needs corrective action along with a identification number, (b) a description of the corrective action, (c) the name of the person who is responsible for this corrective action, (d) the target date by which this corrective action should be implemented, (e) the status of the implementation of the corrective action, and (f) the metrics that will be used to determine whether the corrective action had the desired impact.



2.0 Corrective Actions List

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No.** | **Issues Description** | **Description of Corrective Action** | **Assigned To** | **Target Date** | **Status** | **Metrics** |
| 1 | Make the hardware parts order and missing to order some parts | Contacting with the supplier and dealing to send the missing parts correctly | Zaid Motasib | 22/04/2022 | Completed | Supplier sent the parts quickly |
| 2 | Very slow truffle environment | Contacting to Eng. Kostis Karantias in chainlink labs | Ahmad Jawabreh | 28/04/2021 | Completed | Sending the solution by chainlink labs |
| 3 | Hardware parts stuck in the airport customs | Contacting with the airport customs department and solve the issue | Ferhat Bal | 11/05/2022 | Completed | finishing the customs clearance quickly |